# Weekly Progress Report: Entry 1

| Date: 06/10/2026 | Time: 15:30 |
| --- | --- |

Preparation work, 15 September to 2 October. Completed before a supervisor was assigned, so that the project would not fall behind.

Back end: I set up the development environment (Flutter, Android Studio with an emulator, and PostgreSQL with PostGIS) and the GitHub repository, with a Flutter app and a Spring Boot (Java 21) backend. I built a pipeline that imports 28 County Laois trails from the Sport Ireland National Trails Register into PostGIS, without duplicates when re-run. Problems solved included a filter that dropped cross-county trails, and converting Irish Grid coordinates to latitude and longitude.

Research: Existing hiking apps already covered my original pitch, so I refocused the project on free condition reporting and community walks.

Design: I produced use case, class and sequence diagrams, a screen navigation diagram and twelve wireframes. This exposed a security gap in the import endpoint, to be fixed when login is added.

Supervisor meeting: I organised our first meeting. My supervisor gave feedback on the specification and asked me to add a comparison of existing apps, an introduction to the technologies, an architecture diagram and a deliverables section. We agreed to keep in contact over Teams if either of us cannot meet during the week.

Next: send the final specification to my supervisor before the end of the week, then continue coding, starting with registration, login and the map screen.

## Supervisor Comments

Specification: add a table to related work comparing the pros and cons of the existing apps, and how TrailTrack will build on or improve them.

Add a short introduction to the technologies, a simple system architecture diagram, and a deliverables section stating what each iteration will deliver.

Keep in contact over Teams if either of us cannot meet during the week.

Send the final specification before the end of the week, then continue coding.

| Student Signature | Supervisor Signature |
| --- | --- |